## Slide 1: Agile Presentation
Tam Huynh

## Slide 2: Scrum-Agile Approach: An Overview
Scrum is a framework that is part of the Agile methodology for software development. The Agile approach is centered around the principles outlined in the Agile Manifesto, which emphasizes collaboration, responding to change, and delivering working software frequently. Scrum is a lightweight framework that is adaptable and can be applied to different projects.

## Slide 3: Roles on a Scrum-Agile Team
Scrum Master
Product Owner
Development Team
The Scrum Master is responsible for ensuring that the Scrum process is followed correctly, facilitating meetings, and removing obstacles that impede progress.
The Product Owner is responsible for defining the product backlog and ensuring that the team delivers a product that meets the customer's needs.
The Development Team is responsible for delivering the software product.

## Slide 4: Phases of the SDLC in an Agile Approach
Planning
The project's goals are defined, and the product backlog is created.
Sprint
The development work is divided into smaller, more manageable chunks called Sprints. Each Sprint typically lasts 1-4 weeks.
Daily Scrum
A short meeting where team members discuss their progress and plan their work for the day.
Sprint Review
At the end of each Sprint, the team demonstrates their progress to the Product Owner and other stakeholders.
Sprint Retrospective
The team reflects on what worked well and what didn't work in the previous Sprint and plans for the next one.

## Slide 5: Differences between Waterfall and Agile Approaches
Waterfall
The Waterfall approach is a sequential method that involves completing each stage of the SDLC before moving on to the next.
Agile
In contrast, the Agile approach involves iterative development where the SDLC stages are revisited multiple times throughout the project.
For example, in the Waterfall approach, once the development stage is complete, the project moves on to testing.
However, in an Agile approach, development and testing are intertwined, with testing occurring at each stage of development.

## Slide 6: Factors to Consider when Choosing a Waterfall or Agile Approach
Choosing a development approach depends on the project's nature and the team's capabilities. In a situation where the project's requirements are well-defined, and the team has experience in developing similar projects, a Waterfall approach might be appropriate.
However, if the project is complex, and the requirements are likely to change, an Agile approach would be more suitable. Additionally, if the team is inexperienced or relatively small, an Agile approach might be more efficient as it provides more opportunities for collaboration, communication, and adaptability.

## Slide 7: Conclusion
The Scrum-Agile approach emphasizes collaboration, responding to change, and delivering working software frequently. By using an Agile approach to the SNHU Travel project, we were able to deliver software that met the customer's needs while providing opportunities for collaboration and feedback. While the Waterfall approach might be suitable for some projects, the Agile approach is more adaptable and can deliver better results for complex projects with changing requirements.